Team Log – Text Utilities Cluster
 Project: Text Utilities Cluster
 Course: [Parallel & Distributed Program-01]

Team Members:
 Member 1 – ZeyQuan Chavis
 Member 2 – Tavai Lee
 Member 3 – Jhiron J Hobbs
 Member 4 – Jaylin Boyce
 Member 5 – [New Member Name]

Purpose: Log of tasks performed by each team member with dates.

Task Log

| Date | Team Member | Task Description |
| --- | --- | --- |
| 2025-09-12 | Member 1 | Created initial broker.py skeleton; implemented task/result queues |
| 2025-09-18 | Member 2 | Designed controller.py with multithreading for handling multiple clients |
| 2025-09-22 | Member 3 | Implemented worker.py with multiprocessing pool for tasks |
| 2025-09-29 | Member 4 | Developed client.py with static text tasks for testing |
| 2025-10-03 | Member 1 | Integrated broker-controller-worker communication over TCP/IP |
| 2025-10-08 | Member 2 | Added dynamic user input for client task selection |
| 2025-10-14 | Member 3 | Tested multithreading with multiple clients on one machine |
| 2025-10-19 | Member 4 | Added logging and print statements for demo purposes |
| 2025-10-24 | Member 1 | Created README file and prepared GitHub repository |
| 2025-11-01 | Member 2 | Debugged connection errors and finalized demo setup |
| 2025-11-06 | Member 3 | Verified multiprocessing performance and concurrent tasks |
| 2025-11-12 | Member 4 | Prepared final documentation and presentation slides |
| 2025-11-17 | Member 5 | [New Member Task Description] |